## Slide 1
Modernization POC · example-referral
Measure | Evidence / value
Source COBOL programs | 1
Copybooks | 1
Generated Python programs | 1
Synthetic cases / matching | 256 / 256
Unresolved blockers | 0
Evidence is source-derived; no mainframe program was executed.

## Slide 2
Before → after
Measure | Evidence / value
BMS screens → React business screens | 0 → 0
Business REST APIs generated | 0
COBOL + copybook code LOC → program Python LOC | 39 → 25
CICS / VSAM / inbound / outbound counts | Unknown until evidenced
Target environment | Python / SQLite (non-production)
Workbench UI and its control endpoints are excluded from modernized business-screen/API counts. LOC is a size metric, not a parity metric.

## Slide 3
Rule verification
Measure | Evidence / value
Extracted known rules | 4
SME-confirmed + tested rules | 4
Known-rule verification | 100.0%
Unsupported source lines | 0
Observed mainframe parity | NOT established
The percentage covers extracted known rules only. Unknown/unsupported behavior remains a blocker; passing synthetic tests is not proof of full legacy parity.

## Slide 4
Portfolio progress
Measure | Evidence / value
Production processes | 1
Unique source program versions | 1
Program memberships across processes | 1
Unique copybook versions | 1
Completed without blockers | 0
Demonstrations are excluded. Assets are deduplicated by program identity and source hash; membership counts preserve reuse.

## Slide 5
Evidence and decisions
Measure | Evidence / value
Source snapshot | bd0a8f5f1711dc1deff3
SME review | One packet / one return per process
Expected vs actual | Frozen source IR vs executed Python
Open decisions | 0
Completion | Supported POC boundary verified
See metrics.json, source-analysis.json and each synthetic run for complete hashes, source spans, cases, actual results, differences and unresolved answers.